TOWN OF ORFORD

Board of Selectmen

Meeting Minutes

August 29, 2012

MEMBERS PRESENT:  Tom Steketee, Anne Duncan Cooley, John Adams

OTHERS PRESENT:  Charlie Waterbury, Herb Knapp, Mary Greene, Cicely Richardson, Sheri Clifford

- Call Meeting to Order

The meeting was called to order at 5:30 pm.

The Board met with Charlie Waterbury to discuss the responsibilities of erosion repairs to the temporary bridge at Newcomb Hollow on Archertown Road.

Waterbury stated that he had taken photos of the temporary bridge and then used 6 yards of fill to repair dangerous areas, he felt the liability was too great to wait any longer.

Steketee stated that he had met with Rob Hester from Latulippe Construction on August  10th  to review the erosion.  Steketee agreed that the problem is with the design and construction of the bridge.

Cooley reported that after careful review of the contract it appears that the contractor is under obligation to correct the issue.

Waterbury suggested that the Board contact HEB Engineering and M.E. Latulippe Construction and ask them to do the right thing, remove the barriers, add additional fill, compact the fill and return the barriers.

The Board agreed to schedule a meeting with HEB and Latulippe at the bridge site and have photos available.  Steketee will contact all parties and state there are two problems, one with the barriers and the other with the approaches.

Steketee reported that he had spoken with Local Government Center regarding the driveway at Indian Pond Road that is contributing to the erosion around the Indian Pond Bridge.  He asked if the town can assist with the correction of the driveway without setting any precedent.  Local Government Center said that as long as it is in the town’s best interest and a matter of safety.

- Adjourn

The meeting adjourned at 6:10 pm.

Respectfully Submitted,