TOWN OF ORFORD

Board of Selectmen

Meeting Minutes

April 27, 2017

DRAFT

MEMBERS PRESENT:  Paul Goundrey, David Smith

OTHERS PRESENT:  Roger Hadlock, Muriel Marsh Sandra Marsh, Justin Adams, Mike Wright, Ron Taylor, Rodney Taylor, Alan Bean

Call Meeting to Order

The meeting was called to order at 11:30 AM.

Location: Corner of Quinttown Road and Route 25A

Purpose of meeting to review condition of stonewall and ditch line after winter plowing season.

Stonewall (east side):  bank and stones were dug into and or covered with sand from loader pushing back snow

Ditch (east side from road sign back to Thomson Tree Farm sign):  ditch was extended approximately 3’ further off the road and into the bank to improve drainage.

Landowners concerned about both issues in regards to disruption to wall stones and possible damage to base/foundation of wall.  Want wall replaced as was.  Did not feel added ditch width was necessary for improved drainage, drainage was fine as previously maintained.  Landowner wants ditch returned to previous location.

Plan of Action:

From Quinttown Road sign to stop sign

Re-establish previous road edge/ditch line

Remove or rake back sand and soil off existing land to facilitate re-	establishment of ditch line

Add necessary material to accomplish above

Plate tamp material in place.

West side of intersection:

Retrieve two stones from bank and place below Tree Farm sign for future use.

After sand is removed convene another meeting to view condition of stonewall.  Meeting time according to availability of Roger H., Paul G, Dave S, Muriel Marsh, Tom Thomson and Sandra Marsh

Apology to the landowner, Muriel Marsh

Work to be completed by May 10

Adjourn

The meeting adjourned at 12:10pm

Respectfully Submitted,

Paul J. Goundrey