TOWN OF ORFORD

Board of Selectmen

Emergency Meeting Minutes

June 26, 2014

MEMBERS PRESENT:  Tom Steketee, Anne Duncan Cooley, John Adams

OTHERS PRESENT:  Charles Waterbury (Road Agent), Terry Straight (Fire Dept.), Michael Gilbert (Emergency Management), Theodore Eck, Sheri Clifford (Town Administrator)

The meeting was called to order at 9:00 AM.

An emergency meeting was called due to storm damage that occurred June 25, 2014.  The Board called Robert Durfee, DuBois & King Engineers, regarding the washout of Archertown Bridge at Newcomb Hollow and setting up a meeting with Neil Daniels Contraction as soon as possible to begin the replacement of the bridge.

Durfee agreed to contact Daniels Construction and schedule a pre-contract meeting and will contact the Selectboard office.

The Board asked Clifford to also notify the State and FEMA regarding the situation of the bridge.

Gilbert stated that he would check on the effect of the heavy rains state wide.  Orford roads affected by the storm are Archertown Road, Grimes Hill Road, Lower Stonehouse Mountain Road and Indian Pond Road.

Straight will notify Piermont and Upper Valley Ambulance regarding the bridge closure on Archertown Road and discussed alternative routes for emergency vehicles.

Waterbury reported that Archertown Road is closed due to the bridge being out, Grimes Hill Road requires a new culvert that the highway department has and will do the replacement that day, damage to Lower Stonehouse Mountain Road is finished, and Norris Road, Indian Pond Road and Mud Turtle Pone Road all require road side maintenance.

Gilbert will photograph damage caused by the storm for FEMA purposes and send Clifford copies of the photos.

Detour signage was discussed and the need for additional signs.

Eck stated that the roads he is building on his property have extensive damage and asked about an alternative route to truck in gravel.

Waterbury stated that he should use Route 25A to Indian Pond Road.

The meeting adjourned at 10:00 AM.

Respectfully Submitted,