TOWN OF ORFORD

Board of Selectmen

Meeting Minutes

August 19, 2015

Present: Selectboard: Tom Steketee, Anne Duncan-Cooley, John Adams

Others: Carol Boynton (abutter)

Call to order: 5:30 PM

Discussion of Grimes Hill Bridge progress.

Next step: Survey the area so an exact location of the existing bridge within the right of way can be determined.

Two responses for request for quotation (out of three requested) were received for a detailed survey of the area immediately adjacent to the existing bridge and producing a topographical map that could be used for placement of the new bridge.

Dubois and King $3350.00 proposal dated 7/22/2015

Duffield engineering: $3300.00 proposal dated 7/28/15

After discussion, it was moved, seconded and unanimously voted that the survey contract be awarded to Duffield Engineering with the expectation that they will improve upon their time table of 3-5 weeks for completion.

Closed session 6:17 pm (Selectboard only)

For evaluation of employees.

8:30 PM Closed session recessed until 5:30 PM Thursday 8/20/2015

Recorded by:

John Adams